Phase 04 — Project Planning

PocketSmart AI — Your Smart Budget and Recommendation Assistant

Submitted by: Ajay    Mentor: J. Joy Rose    Date: 30th September 2026

# Table of contents

(Use Word: References → Table of Contents after opening this file.)

# 1. Work breakdown (spec workflow)

M1 Gemini setup. M2 Core Flask routes. M3 Modular services. M4 UI. M5 Testing. Activities 1.1–5.4 from the spec were mapped onto the Flask+Gemini architecture (not Watsonx/FastAPI).

# 2. Four-week timeline

Week 1: config, catalogs, app factory. Week 2: recommenders and UI. Week 3: pytest, Playwright shots. Week 4: phase docs, videos, zip.

# 3. Gantt

See Gantt_Chart.xlsx (tasks, owner, dates, week bars). All eight tasks are Done as of 24 Sep 2026.

# 4. Risk register

| Risk | P | I | Mitigation |
| --- | --- | --- | --- |
| No Gemini key | H | M | Demo mode |
| AI over-budget JSON | M | H | enforce_budget |
| Playwright libs missing | M | M | Document LD_LIBRARY_PATH |
| Huge uploads | L | M | MAX_UPLOAD_MB + 413 |

# 5. Tools

VS Code / this workspace, Git, pytest, Playwright Chromium, ffmpeg (imageio-ffmpeg), python-docx, openpyxl, python-pptx.